**Netcompany – TRADING VISION PROJECT (TVP)**

**Minutes of Meeting**

.

.

.

.

.

.

.

.

.

.

.

.

.

.

.

.

|  |  |
| --- | --- |
| **Version:** | **1.1** |
| **Status:** | Final |
| **Author:** | Nguyễn Vu Anh Thu |



**Document history**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Version | Date | Author | Status | Comments |
| 1.1 | 14/4/2022 | Nguyen Vu Anh Thu | Final |  |

**References**

|  |  |  |  |
| --- | --- | --- | --- |
| Reference | Title | Author | Version |
|  |  |  |  |

Table of Contents

[1 Meeting Topic 4](#_Toc96167415)

[2 Feedback and Recommendations 4](#_Toc96167416)

[3 Actions 4](#_Toc96167417)

|  |  |  |
| --- | --- | --- |
| Meeting Title | Minutes | |
| Project name | Trading Vision Project (TVP) | |
| Meeting place and time | Meeting at Netcompany office on 14/4/2022 at 10:00 AM | |
| Participants | Ms. Nguyễn Thị Diễm Trang – Product Owner | Netcompany |
|  | Ngô Gia Hân  Nguyễn Bảo Nguyên  Quách Hoàng Minh  Nguyễn Vũ Anh Thư | ITEC |
| Reporter | Ngô Gia Hân  Nguyễn Bảo Nguyên  Quách Hoàng Minh  Nguyễn Vũ Anh Thư | ITEC |
| Comments |  | |
| Next meeting | 21/04/2022 | |
| Agenda | 1. Meeting Topic  2. Feedback and Recommendations  3. Actions | |

# Meeting Topic

* Agenda:
  + Report current status
  + Question and Answer

# Feedback and Recommendations

* Customer saw the heroku deploy, they want to deploy website on EC2 server
* After deploy, the user testing need to occur

# Actions

* Code UI, fix UI bug (Hân, Nguyên). Expected day: 21/4/2022
* Deploy (Minh). Expected day: 21/4/2022
* Fix Facebook, Google login when deploy code on EC2 (Thu, Minh) Expected day: 21/4/2022