**Netcompany – TRADING VISION PROJECT (TVP)**

**WEEKLY STATUS REPORT – 24**

.

.

.

.

.

.

.

.

.

.

.

.

.

.

.

.

|  |  |
| --- | --- |
| **Version:** | **1.1** |
| **Status:** | Final |
| **Author:** | Nguyễn Vũ Anh Thư Nguyễn Bảo Nguyên |



Table of contents

[1 Executive Summary 3](#_Toc103462517)

[2 Overall Weekly Status 4](#_Toc103462518)

[3 Issues 5](#_Toc103462519)

[3.1 Open 5](#_Toc103462520)

[3.2 Closed 5](#_Toc103462521)

[4 Risks 6](#_Toc103462522)

[4.1 Open 6](#_Toc103462523)

[4.2 Closed 6](#_Toc103462524)

[5 Team Well-Being 7](#_Toc103462525)

[6 Plan for Next Week 8](#_Toc103462526)

[7 Next Week Vacations 8](#_Toc103462527)

[8 Next Status Report 8](#_Toc103462528)

# Executive Summary

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Topics | Details | | | | | | | | | | Status |
| **Overall Weekly Status** | Overall, this week, the team was focusing on fix bug, manual test, get user feedback | | | | | | | | | | **Green** | | | |
| **Issues** | **Open** | | **Closed** | | | | **Overdue** | | | | **Yellow** | | | |
| 10 | | 0 | | | | **0** | | | |
| **Risks** | **Open** | | | | **Closed** | | | | | **Green** | | | |
| 0 | | | | 0 | | | | |
| **Team Well-being**  **(From 1-5)** | **Collaborative Working** | **Quality Culture** | | **Timely Response** | **Workload** | **Current Task** | | **Training** | **Yellow** | | | |
| 5 | 5 | | 4 | 3 | 5 | | 5 |
| **Plan for Next Week** | * Fix bug from user feedbacks * Regression test * Continue complete benchmark report docs * Rebuild new version | | | | | | | | | | **Green** | | | |
| **Next Week Vacations** | No | | | | | | | | | |  | | | |

# Overall Weekly Status

This is week of the Sprint 2 of the 3rd PI.

* Fix bug
* Regression Test

# Issues

## Open

The table below lists current issues, which require decisions in order not to delay the project. **Severity** rates from 1-4, 4 indicating the most critical issue

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **ID** | **Description** | **Severity** | **Responsible** | **Created** | **Deadline** |
| 1 | Facebook could not login in server | 4 | Thu Nguyen Vu Anh | Trang Nguyen | 10/5/2022 |
| 2 | Search behaviour with guest role | 2 | Nguyen Nguyen Bao | Trang Nguyen | 10/5/2022 |
| 3 | Favourite adding failed in some situation | 4 | Minh Quach Hoang | Trang Nguyen | 10/5/2022 |
| 4 | Compare stock should be disabled for candlestick mode | 4 | Nguyen Nguyen Bao | Trang Nguyen | 10/5/2022 |
| 5 | Set time in setting reminder manually and edit reminder should have rules | 2 | Han Ngo Gia | Trang Nguyen | 10/5/2022 |
| 6 | User shouldn't be able to choose the same stock in compare popup | 2 | Han Ngo Gia | Trang Nguyen | 10/5/2022 |
| 7 | Add reminder in line chart and choose chart button should appear clickable cursor | 2 | Han Ngo Gia | Trang Nguyen | 10/5/2022 |
| 8 | API favourite and reminder request continuously while not using | 2 | Nguyen Nguyen Bao | Trang Nguyen | 10/5/2022 |
| 9 | Candlestick chart loading should have loading icon | 2 | Nguyen Nguyen Bao | Trang Nguyen | 10/5/2022 |
| 10 | Delete all console logs | 2 | Nguyen Nguyen Bao | Trang Nguyen | 10/5/2022 |

## Closed

The table below lists issues, which were closed. **Severity** rates from 1-4, 4 indicating the most critical issue

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **ID** | **Description** | **Severity** | **Responsible** | **Created** | **Deadline** |
|  |  |  |  |  |  |
|  |  |  |  |  |  |

# Risks

Uncertain events or conditions that result in a negative effect on the team’s delivery or development progress.

## Open

The table below is the list of current risks, which requires decisions in order not to delay the project. **Severity, Probability, and Impact** rates from 1-4, 4 indicating the most critical risk and most likely would happen.

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **ID** | **Description** | **Severity** | **Probability** | **Impact** | **Created** | **Mitigation** |
|  |  |  |  |  |  |  |

## Closed

The table below lists of risks that have been closed.

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **ID** | **Description** | **Severity** | **Probability** | **Impact** | **Created** | **Mitigation** |
|  |  |  |  |  |  |  |

# Team Well-Being

Please score the team’s well-being based on the below criteria with the range from 1-5, 5 indicating the happiest

|  |  |  |  |
| --- | --- | --- | --- |
| **Criteria** | **Description** | **Score** | **Comment** |
| Collaborative Working | Happiness with collaboration between teams as well as between the development team and external experts | 5 | The members work effectively and cohesively |
| Quality Culture | Commitment to quality. Happiness with the quality of document. | 4 | Customers want to rush the backend process |
| Timely Response | Did your team have a quick response when having questions? | 5 | Questions for customers are answered quickly |
| Workload | Is your team happy with the current workload? | 3 | There some bug found out and need to fix |
| Current Task | List each team members and rate how motivated they are with the current task | 5 | Nguyen Bao Nguyen: 5  Quach Hoang Minh: 5  Ngo Gia Han: 5  Nguyen Vu Anh Thu: 5 |
| Training | How your team member progress on the training/certification programme/plan | 5 | Team are learning and researching information for the project. |

# Plan for Next Week

* Fix bug from user feedbacks
* Regression test
* Continue complete benchmark report docs
* Rebuild new version

# Next Week Vacations

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Name** | **Role** | **From Date** | **To Date** | **Notes** |
|  |  |  |  |  |

# Next Status Report

The next status report would be released on May 6rd, 2022.